Mac DLP

HARDWARE PLATFORM SPECIFICATION: Every feature that uses hardware (including USB storage connectors, external media, Bluetooth radios, and mobile device sync) works on intel but requires M series Mac for enterprise production deployment.

# 1. Executive Summary

This document provides a complete capability-by-capability audit of the Mac DLP agent against the 31 enterprise Data Loss Prevention (DLP) modules specified in DLP-SCOP.xlsx. Mac DLP is designed as a carrier-grade macOS endpoint agent combining Apple's Endpoint Security (ES) framework, Network Extension (NEFilterDataProvider) socket inspection, user-session UI monitors, and on-device machine learning.

Status Classification Breakdown:
• DONE (14 Modules): Fully implemented in the codebase, validated with unit test suites and sub-microsecond policy evaluation.
• PARTIAL (8 Modules): Core enforcement active; advanced enterprise features scheduled.
• CONSTRAINED BY MACOS ARCHITECTURE (3 Modules): Features where Apple's platform security model (SIP, Hardened Runtime, lack of kernel pre-paste hooks) prevents Windows-style DLL injection or system-wide screenshot suppression.
• PENDING (6 Modules): Next-phase backlog items including on-device Vision OCR, Regex/Luhn Content Classification, and Endpoint Data Discovery.
• HARDWARE SPECIFICATION: All hardware-interfacing modules (USB, Bluetooth, External Connectors) work on Intel but require an M-series Mac.

# 2. Master 31-Module Audit Matrix (DLP-SCOP.xlsx)

| # | Module | Scope & Description | macOS | Gap vs Windows | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Removable Media Control | Block, allow read-only, or content-inspect writes to USB, SD, external drives; allow-list by vendor/serial. [works on intel but requires M series Mac] | Full | None (AUTH_MOUNT + flags downgrade) | DONE |
| 2 | Optical & Disk Image Control | Block mounting of ISO, DMG, SparseImage, and optical media as egress paths. | Full | None (ES_MOUNT_DISPOSITION_VIRTUAL) | DONE |
| 3 | File Operation Control | Intercept copy, move, rename, clone, hardlink, archive; block by classification; maintain lineage. | Full | Enforce at open/create/rename | PARTIAL |
| 4 | Cloud Sync Folder Control | Detect & block classified files entering iCloud, OneDrive, Drive, Dropbox, Box sync folders. | Full | None (File Provider / CloudStorage path matching) | DONE |
| 5 | Application Execution Control | Block unapproved apps (personal cloud clients, transfer tools, remote access tools). | Full | None (Identifies by Team ID, Signing ID, CDHash) | DONE |
| 6 | Local Share Write Control | Classify and block writes to SMB/AFP network shares from the endpoint. | Full | None (/Volumes network mount disposition) | PARTIAL |
| 7 | Endpoint Data Discovery | Scheduled scan of local volumes and mounted shares; classify, tag, report. | Full | None (Requires MDM Full Disk Access) | PENDING |
| 8 | Content Classification Engine | Regex + validators (Luhn), dictionaries, file typing, text extraction (Office/PDF/text). | Full | None (Platform-independent engine) | PENDING |
| 9 | OCR (Image & Scanned PDF) | Extract and classify text from images, screenshots, scanned documents. | Full | None (macOS Vision framework on-device) | PENDING |
| 10 | Quarantine & Remediation | Isolate, encrypt, redact or delete sensitive files found at rest. | Full | None (Root POSIX / APFS file operations) | PENDING |
| 11 | USB Encryption / Container | Force files copied to removable media into an encrypted container (.sparsebundle). [works on intel but requires M series Mac] | Full | None (APFS AES-256 sparse image orchestration) | DONE |
| 12 | Print Control | Audit print jobs; block classified content; apply watermark. | Partial | CUPS filter required on macOS | PARTIAL |
| 13 | Print-to-PDF / File Control | Block 'Save as PDF' from print dialogs as an egress route. | Full | None (AUTH_CREATE / AUTH_OPEN PDF interception) | DONE |
| 14 | Clipboard Monitoring | Detect copy events, classify content, log violations, clear sensitive clipboard. | Partial | Poll-based NSPasteboard change count | DONE |
| 15 | Clipboard Paste Blocking | Prevent pasting sensitive content into a specific destination app. | None | Architecturally Constrained (No pre-paste OS hook) | CONSTRAINED |
| 16 | Screenshot Detection + OCR | Detect capture, OCR image, classify, delete if sensitive, raise incident. | Partial | Detect-and-remediate-after only | PENDING |
| 17 | Screenshot Prevention | Stop a screenshot of sensitive content being taken at all. | None | Architecturally Constrained (No OS prevention API) | CONSTRAINED |
| 18 | Screen Watermarking | Overlay user/timestamp as a visual deterrent across all displays. | Partial | Transparent non-activating overlay window | DONE |
| 19 | In-Application Interception | Hook inside apps (block Cmd+C in Excel, hook Save As dialogs). | None | Architecturally Constrained (Blocked by SIP / Hardened Runtime) | CONSTRAINED |
| 20 | Browser Upload Control | Intercept file uploads & form posts via browser extension + ES; block pre-egress. | Full | None (Dual ES AUTH_OPEN + Extension guard) | DONE |
| 21 | Network Flow Control | Per-process socket visibility and domain/IP/CIDR/port blocking. | Full | None (NEFilterDataProvider system extension) | DONE |
| 22 | HTTPS Content Inspection (TLS MITM) | Decrypt and inspect upload content via transparent proxy + deployed root CA. | Partial | Breaks cert-pinned apps; prefer Module 20 | PENDING |
| 23 | Email Attachment Control | Block sensitive attachments from native mail clients at the endpoint. | Partial | Enforces via file access & network flow | PARTIAL |
| 24 | Bluetooth / AirDrop / Nearby Share | Block wireless peer-to-peer file transfer via Bluetooth / AirDrop. [works on intel but requires M series Mac] | Partial | Agent blocks sharingd; MDM disables AirDrop globally | DONE |
| 25 | Mobile Device Sync Control | Block iPhone/Android sync and backup over USB connectors as an egress route. [works on intel but requires M series Mac] | Partial | AMPDevicesAgent / usbmuxd interception | PARTIAL |
| 26 | Remote Desktop Redirection Control | Block clipboard and drive redirection over RDP/VNC sessions. | Partial | Process blocking + socket flow filter | PARTIAL |
| 27 | VM & Container Control | Block file exchange between host and VM/container (Parallels/Docker). | Partial | Path & mount rules on shared folders | PARTIAL |
| 28 | Process & Device Telemetry | Full process lineage, code-signing identity, mount and device events. | Full | None (macOS signing metadata is richer) | DONE |
| 29 | User Coaching & Justification | Block notification, business-justification prompt, self-service appeal. | Full | None (User notification center + dialogs) | PARTIAL |
| 30 | Agent Tamper Protection | Prevent termination, removal or tampering with agent, config and logs. | Full | None (Root ES self-protection + MDM lock) | DONE |
| 31 | Policy Engine & Offline Enforcement | Local in-memory policy evaluation, last-known-good offline enforcement, queued telemetry. | Full | None (Sub-microsecond deterministic engine) | DONE |

# 3. Detailed Technical Analysis of Implemented Controls (DONE)

✓ Application Execution Control (Module 5)
Engine: Endpoint Security ES_EVENT_TYPE_AUTH_EXEC.
Mechanism: Evaluates code signing identity, Apple Team ID, CDHash, and safe binary paths. In-memory evaluation is ~1.6 microseconds.
Safety Invariants: Immutable SecurityGuardian protects critical macOS daemons (launchd, WindowServer, trustd, opendirectoryd) and authentic Mac DLP processes from being blocked.

✓ USB Storage Control & Hardware Allowlisting (Module 1)
Hardware Requirement: works on intel but requires M series Mac.
Engine: Endpoint Security ES_EVENT_TYPE_AUTH_MOUNT.
Modes: Block External Storage, Audit Only, and Read-Only mode (allowReadOnly: true).
Hardware Allowlisting: Queries IOKit registry for Vendor ID (VID), Product ID (PID), and Serial Number to whitelist corporate devices while blocking unapproved storage.

✓ USB Encryption / Container Orchestration (Module 11)
Hardware Requirement: works on intel but requires M series Mac.
Architecture: Enforce mode provisions an AES-256 encrypted APFS .sparsebundle container (mounted as 'Secure USB').
Access Boundary: Endpoint Security blocks plaintext writes to the outer volume via AUTH_OPEN, AUTH_CREATE, and AUTH_COPYFILE, permitting only trusted Apple disk-image utilities to update the encrypted sparse bundle.

✓ Optical & Disk Image Control (Module 2)
Engine: Endpoint Security ES_EVENT_TYPE_AUTH_MOUNT with ES_MOUNT_DISPOSITION_VIRTUAL.
Mechanism: Intercepts diskimagesiod and hdiutil mounts of .dmg, .iso, and .sparseimage files, preventing data smuggling via virtual disk images.

✓ Cloud Sync Folder Control (Module 4)
Engine: Endpoint Security AUTH_CREATE, AUTH_OPEN, AUTH_COPYFILE, and AUTH_RENAME.
Protected Roots: ~/Library/CloudStorage/* (OneDrive, Google Drive, Dropbox, Box) and iCloud Drive.
Daemon Authentication: Authenticates genuine cloud sync provider daemons (bird, OneDrive, GoogleDrive, Dropbox, Box) for cloud-to-local downsync hydration while blocking unauthorized local processes from dropping sensitive files into cloud folders.

✓ Browser Upload Control (Module 20)
Dual-Layer Architecture: Kernel-level AUTH_OPEN on user content folders (Desktop, Documents, Downloads) combined with user-session pasteboard guards and browser extensions.
Coverage: Safari, Chrome, Firefox, Edge, Brave, Opera. Incoming browser downloads remain allowed.

✓ Network Flow Control (Module 21)
Engine: Dedicated signed Network Extension using NEFilterDataProvider.
Filtering: Unbypassable system-wide socket inspection matching against Domain, IPv4/IPv6, CIDR range, and Port rules with per-process attribution.

✓ Clipboard Control (Module 14)
Engine: User-session NSPasteboard change-count observation (~100ms interval).
Modes: Global Block All or Block Selected Source Applications based on signing identifier.
Privacy Guarantee: Zero sensitive payload data logged; telemetry captures only source identity, item count, and UTIs.

✓ Screen Watermarking Overlay (Module 18)
Engine: Transparent, non-activating floating NSWindow overlay across all connected monitors.
Design: Click-through (ignoresMouseEvents = true), rendering diagonal semi-transparent watermark displaying user, hostname, timestamp, and DLP policy tag to deter camera leaks.

✓ Print-to-PDF Control (Module 13)
Engine: Endpoint Security AUTH_CREATE and AUTH_OPEN path evaluation preventing print dialog export circumvention to .pdf.

✓ Bluetooth / AirDrop / Nearby Transfer Control (Module 24)
Hardware Requirement: works on intel but requires M series Mac.
Engine: AUTH_OPEN interception of protected files targeted by Apple sharing services (sharingd, BluetoothFileExchange). Fleet disablement utilizes MDM Restrictions.

✓ Process & Device Telemetry (Module 28)
Log Architecture: Structured JSONL format (/Library/Logs/MacDLP/events.jsonl) recording deterministic timestamps, event IDs, latency in microseconds, UID, PID, parent PID, signing ID, team ID, rule ID, and decision.

✓ Agent Tamper Protection (Module 30)
Engine: System Extension model signed by Apple Team ID with strict XPC caller authentication; kernel-level protection against SIGKILL and policy tampering.

✓ Policy Engine & Offline Enforcement (Module 31)
Performance: In-memory policy evaluation averaging 1.6 microseconds.
Offline Reliability: Atomic local persistence enabling continuous local enforcement without active network connectivity.

# 4. Architectural Constraints on macOS (Platform Reality)

⚠ Clipboard Paste Destination Blocking (Module 15)
macOS Platform Boundary: macOS exposes no kernel or public pre-paste authorization hook. Applications read NSPasteboard directly in their own process space.
Mac DLP Mitigation: Source-side copy blocking and immediate post-copy clearing (~100ms) prevent sensitive data from lingering on the pasteboard.

⚠ Screenshot Prevention (Module 17)
macOS Platform Boundary: macOS provides no public API to block screen capture system-wide across all capture tools (Cmd+Shift+3/4/5, QuickTime, third-party grabbers).
Mac DLP Mitigation: Screen Watermarking (Module 18) acts as an active visual deterrent for photographs and screenshots, while Screenshot Detection + OCR (Module 16) detects and remediates captures post-facto.

⚠ In-Application Interception / Hooking (Module 19)
macOS Platform Boundary: Windows DLPs inject DLLs into third-party processes (e.g. hooking inside Office). On macOS, System Integrity Protection (SIP), Hardened Runtime, and Library Validation strictly prohibit process injection into signed binaries.
Mac DLP Mitigation: Kernel-level Endpoint Security and Network Extension filtering, which cannot be bypassed from user space.

# 5. Phased Implementation Roadmap for Remaining Modules

➔ Phase 1: High-Impact Native Controls (COMPLETED)
Modules: 1 (USB Read-Only & Hardware Allowlisting - works on intel but requires M series Mac), 2 (Optical & Disk Image Control), 4 (Cloud Sync Folder Control), 13 (Print-to-PDF Control), 18 (Screen Watermarking).
Status: Implemented in core engine, policy model, XPC layer, and verified with 105 automated unit tests.

➔ Phase 2: Content Inspection & Classification Engine (NEXT PRIORITY)
Modules: 8 (Content Classification Engine), 9 (Apple Vision OCR Engine), 3 (File Operation Lineage & Classification Tracking).
Technical Scope: High-speed Regex matcher with Luhn algorithm validation (Credit Cards, SSN, IBAN, API Keys, AWS credentials); text extraction from Office/PDF/text formats; on-device neural OCR using Apple's Vision framework (VNRecognizeTextRequest).

➔ Phase 3: Discovery, Remediation & Peripheral Controls
Modules: 7 (Endpoint Data Discovery Scanner), 10 (Quarantine & Remediation Manager), 16 (Screenshot Detection + OCR Remediation), 25 (Mobile Device Sync Control - works on intel but requires M series Mac), 6 (Local Share Egress Control).
Technical Scope: Low-priority background crawler scanning ~/Documents, ~/Desktop, and mounted shares via MDM Full Disk Access (FDA); secure root-only file quarantine vault; FSEvents screenshot monitor with auto-remediation.

➔ Phase 4: Enterprise Experience & Coaching
Modules: 29 (Interactive User Justification Dialog), 12 (Signed CUPS Print Watermarking Filter), 26 (Remote Desktop Channel Control).
Technical Scope: Native macOS justification dialog allowing users to enter legitimate business reasons for soft-blocked operations; signed CUPS raster watermarking filter.